## Slide 1: Transitioning from Waterfall to Scrum-Agile at ChadaTech: A Case Study on the SNHU Travel Application
Bryan Sanchez
Southern New Hampshire University
CS-250: Software Development Lifecycle
Professor Kagan Ulucay
February 23, 2024

## Slide 2: Explaining Agile Roles
Overview of Scrum Roles (Heath, 2021, pp. 30-38):
Product Owner
  Sets the vision, prioritizes the product backlog, and represents stakeholder interests.
Scrum Master
  Facilitates Scrum events, removes impediments, and ensures adherence to Agile practices.
Development Team
  A cross-functional group responsible for designing, developing, testing, and delivering the product increment.
Each role is integral for ensuring iterative progress, effective communication, and continuous delivery throughout the project (Heath, 2021, pp 29-30).

## Slide 3: Explaining Agile Phases
Agile SDLC Phases:
Sprint Planning
  The team collaborates to select and commit to a set of user stories/tasks for the upcoming sprint.
Daily Scrum
  Short daily meetings to discuss progress, identify roadblocks, and coordinate efforts.
Sprint Review
  A session where the team demonstrates completed work to stakeholders and gathers feedback.
Sprint Retrospective
  A reflective meeting where the team discusses what went well, what could be improved, and sets actionable steps for future sprints.
These phases promote flexibility, continuous improvement, and rapid adaptation to change (Mohd Banua et al., 2024).

## Slide 4: Describing the Waterfall Model
Waterfall Model Characteristics
Linear Process
  Involves sequential phases where requirements are defined upfront and changes are minimized once development begins.
Rigid Structure
  Each phase (requirements, design, implementation, verification, maintenance) must be completed before the next one starts.
Example Scenario
  In a waterfall approach, discovering a flaw during testing would require revisiting earlier phases, which can lead to delays and increased costs.
Agile’s iterative cycles allow issues to be addressed as they arise, providing more flexibility and responsiveness throughout the project (Krishna & Gopinath, 2024).

## Slide 5: Waterfall or Agile Approach: Factors to Consider
Key Considerations (Krishna & Gopinath, 2024):
Project Requirements
  Agile is best suited for projects with evolving or unclear requirements, while waterfall works well when requirements are stable and well-defined.
Team Dynamics
  Agile encourages active collaboration and self-organization, which benefits teams that thrive on communication and adaptability.
Timeline and Flexibility
  Agile allows for rapid iterations and early delivery, whereas waterfall’s structured phases can delay adjustments to unforeseen changes.
Our work on the SNHU Travel application demonstrated that Agile’s iterative nature and continuous feedback loop were essential for meeting dynamic stakeholder needs and ensuring quality deliverables

## Slide 6: References
Heath, F. (2021). The Professional Scrum Master Guide : The Unofficial Guide to Scrum with Real-world Projects. Packt Publishing.
Krishna, V. V., & Gopinath, G. (2024). Software Development Life Cycle for Web Application by Using Traditional Methodology vs Agile Methodology. 2024 Ninth International Conference on Science Technology Engineering and Mathematics (ICONSTEM), Science Technology Engineering and Mathematics (ICONSTEM), 2024 Ninth International Conference On, 1–6. https://doi.org/10.1109/ICONSTEM60960.2024.10568596

## Slide 7: References (Continued)
Mohd Banua, N. B., Mohammed, F., Mukred, M., Bazel, M. A., & Bin Sajat, M. S. (2024). Gamification in Agile Development Methodology: A Systematic Literature Review. 2024 7th International Conference on Internet Applications, Protocols, and Services (NETAPPS), Internet Applications, Protocols, and Services (NETAPPS), 2024 7th International Conference On, 1–8. https://doi.org/10.1109/NETAPPS63333.2024.10823426